# Kitty Desktop Prototype Plan

Hyprland + kitty as the desktop UI renderer

Goal: Hyprland handles windows. Kitty renders the desktop UI. Our code supplies the state and behavior.

Hyprland = window management kitty = UI renderer Python = desktop logic

This is a separate prototype project. The first job is not to build a full shell; it is to prove that kitty can behave like a clean, reliable desktop surface on the current Hyprland setup. Every later phase is gated on that result.

# Phase 0 - Prove the Surface

Build the smallest possible top-panel test before writing real desktop logic.

+---------------------------------------------------------------+ ¦ KITTY PANEL TEST 06:52:13 ¦ +---------------------------------------------------------------+

Verify all of the following:

Starts automatically under Hyprland.

Pins to the top edge and spans the intended monitor.

Reserves workspace space correctly using the panel exclusive zone.

Has no normal terminal titlebar or decorations.

Transparency works and does not create ugly compositor artifacts.

The configured kitty font renders cleanly at bar scale.

A roughly 30-40 px bar height is practical.

Mouse interaction works where needed.

Keyboard focus is not stolen from normal applications.

Restarting or killing the panel does not destabilize Hyprland.

Hard gate: if the surface itself feels janky, stop the project here. Do not build infrastructure around a bad foundation.

# Phase 1 - Real Bar

Once the surface behaves correctly, build a minimal but useful bar.

1 2 [3] 4 Artist - Track VOL 36% 06:52

Initial modules only:

Workspaces

Now Playing

Volume

Clock

## Data Sources

Hyprland socket -> workspaces MPD / MPRIS -> now playing PipeWire -> volume system clock -> time

Use Python for the prototype. The goal is fast iteration and easy debugging; a rewrite in Rust can happen later only if there is a concrete reason.

## Rendering Model

The bar should be event-driven, not a 60 FPS redraw loop.

Hyprland event --+ MPD event ------+ PipeWire event -+--> state --> render() clock tick -----+

Redraw only when state changes.

# Phase 2 - Shared Theme System

Centralize appearance before the UI grows.

[colors] background = "#101318" foreground = "#d8dee9" muted = "#687080" accent = "#33ccff" urgent = "#ff5577" [bar] height = 32 padding = 2 separator = " ¦ " [launcher] width = 60 max_results = 10 [notifications] width = 42 timeout = 5000

Responsibility split:

Kitty owns font, font size, font features, and terminal rendering.

The project owns spacing, colors, borders, symbols, and layout.

Do not implement a font-management layer. The terminal configuration already solves that problem.

# Phase 3 - Shared State Daemon

After the bar proves useful, stop having each component query the operating system independently. Introduce one shared desktop state daemon.

+------------------+ Hyprland ---->¦ ¦ MPD --------->¦ ¦ PipeWire ---->¦ desktop-daemon ¦ Network ---->¦ ¦ BlueZ ------>¦ ¦ DBus -------->¦ ¦ +--------+---------+ ¦ Unix socket ¦ +-----------+-----------+ ¦ ¦ ¦ v v v BAR LAUNCHER NOTIFICATIONS

Suggested socket:

$XDG_RUNTIME_DIR/kitty-desktop.sock

Keep IPC simple at first. JSON messages are enough:

{ "type": "volume", "value": 42, "muted": false }

# Phase 4 - Launcher

Add an instant keyboard-driven app launcher using a kitty quick-access/panel surface.

+--------------------------------------------------------+ ¦ > fir_ ¦ +--------------------------------------------------------+ ¦ ¦ ¦ Firefox ¦ ¦ Firefox Developer Edition ¦ ¦ Firewall Configuration ¦ ¦ ¦ +--------------------------------------------------------+ ¦ Up/Down select Enter launch Esc close ¦ +--------------------------------------------------------+

## Application Sources

/usr/share/applications/ /usr/local/share/applications/ ~/.local/share/applications/

Cache the fields needed for search and launch:

Name

Exec

Icon

Categories

Keywords

Desktop file path

## Controls

typing search Up / Down selection Enter launch Esc close Ctrl+U clear query

Start with text-only search. Do not spend time on icons until the launcher itself feels good.

# Phase 5 - Launcher Graphics

Only after text mode works, optionally use kitty graphics for real application icons or richer visual results.

+------------------------------------------------------+ ¦ > kitty ¦ ¦ ¦ ¦ [icon] kitty ¦ ¦ Terminal emulator ¦ ¦ ¦ +------------------------------------------------------+

Graphics are polish, not a prerequisite.

# Phase 6 - Notification Daemon

Implement the Freedesktop notification service and feed notification state into one persistent kitty notification renderer.

DBus ¦ v org.freedesktop.Notifications ¦ v kitty-desktop daemon ¦ v notification state ¦ v kitty notification surface

Use one permanent renderer process. Do not spawn a new kitty process for every notification.

Target features over time:

Urgency

Timeout

Dismiss

Actions

History

Do Not Disturb

Progress

Images/app icons

# Phase 7 - Notification Center

Expose notification count in the bar and open a notification-history surface on demand.

BAR: Notifications: 3 +-------------------------------------+ ¦ Notifications ¦ +-------------------------------------+ ¦ Firefox ¦ ¦ Download complete ¦ ¦ 2m ¦ +-------------------------------------+ ¦ Steam ¦ ¦ Download finished ¦ ¦ 8m ¦ +-------------------------------------+ ¦ Clear all ¦ +-------------------------------------+

The popup and the bar both use the same daemon state. No duplicated notification databases.

# Phase 8 - Fill Out the Bar

Only after the core architecture works should the bar grow additional modules.

Bluetooth

Wi-Fi / network

Battery if needed

Tray-like functionality where practical

Notification count

CPU / temperature if desired

Date

Audio output device

[1] 2 3 4 Artist - Song VOL 42% WIFI BT NOTIF 2 Sun 06:52

Keep the final layout intentionally restrained. More available information does not mean all of it belongs on the bar.

# Proposed Project Structure

Long-term structure after the concept is proven:

kitty-desktop/ ¦-- README.md ¦-- pyproject.toml ¦ ¦-- kitty_desktop/ ¦ ¦-- __init__.py ¦ ¦-- bar/ ¦ ¦ ¦-- main.py ¦ ¦ ¦-- render.py ¦ ¦ `-- input.py ¦ ¦-- launcher/ ¦ ¦ ¦-- main.py ¦ ¦ ¦-- applications.py ¦ ¦ `-- search.py ¦ ¦-- notifications/ ¦ ¦ ¦-- daemon.py ¦ ¦ ¦-- popup.py ¦ ¦ `-- history.py ¦ ¦-- services/ ¦ ¦ ¦-- hyprland.py ¦ ¦ ¦-- mpd.py ¦ ¦ ¦-- pipewire.py ¦ ¦ ¦-- network.py ¦ ¦ `-- bluetooth.py ¦ ¦-- ipc/ ¦ ¦ ¦-- server.py ¦ ¦ `-- client.py ¦ `-- theme.py ¦ ¦-- config/ ¦ ¦-- theme.toml ¦ ¦-- bar.conf ¦ `-- launcher.conf ¦ `-- scripts/ ¦-- start-bar ¦-- toggle-launcher `-- stop

Do not create this entire hierarchy at the beginning. It is a target architecture, not Rev 0.

# Actual Rev 0 Scope

kitty-desktop/ ¦-- README.md ¦-- bar.py ¦-- theme.toml `-- start-bar.sh

Rev 0 should do exactly two useful things:

Render workspace indicators.

Render the clock.

MPD can be added in Rev 0 only if it is trivial. The objective is still proving the kitty panel, not completing the bar.

# Development Gates

Stage 1 - Layer Surface: Static text only.

Stage 2 - Dynamic Bar: Workspaces + clock.

Stage 3 - Useful Bar: MPD + volume.

Stage 4 - Shared Backend: Daemon + IPC.

Stage 5 - Launcher: .desktop parsing + fuzzy search.

Stage 6 - Notifications: Freedesktop DBus notification daemon.

Stage 7 - Polish: Graphics, mouse behavior, richer modules, notification center, and other optional features.

# Early Non-Goals

Do not rewrite everything as custom kitty kittens before a normal panel-hosted Python program proves the concept.

Do not build a large IPC framework before the shared daemon is actually needed.

Do not implement application icons before text launcher search works well.

Do not add every possible bar module during the prototype.

Do not merge this experiment into the Quickshell project.

Do not implement font configuration in the application.

# Immediate Target

Make a real kitty top panel on Hyprland containing nothing but workspace indicators and a clock, and make it visually clean enough to leave running.

If that passes, continue to MPD/volume. If the surface itself fails, stop and reassess instead of forcing the architecture.